Gamified Gym: General Process

Planning Strategy

# Introduction

The purpose of this document is to define a high-level process planning strategy for the Gamified Gym project. Since teams have not yet been divided, this plan outlines the general order of implementation, the integration strategy to be adopted, and overall guidelines to align development with milestones.

# Preferred Order of Implementation

To ensure smooth progress and reduce dependency issues, features should be implemented in the following order:

- Core Foundations

◦ User authentication (Signup & Login)

◦ Profile creation and basic navigation structure

- Workout Tracking (Core Functionality)

◦ Exercise library (with categories and images)

◦ Logging of sets, reps, and weights

◦ Storing and retrieving workout history

- Gamification Features

◦ Badge and achievement system

◦ Milestone tracking (e.g., first workout, streaks, 20 workouts completed)

◦ Leaderboards or optional challenge system

- UI/UX Enhancements

◦ Polish for navigation and user feedback

◦ Accessibility features

◦ Responsive adjustments for multiple screen sizes

- Deployment and Maintenance

◦ Initial deployment to Android devices

◦ CI/CD setup for automated builds

◦ Monitoring, bug fixing, and iterative updates

1

# Integration Strategy

The recommended integration strategy is incremental and phased delivery:

- Incremental: Each major module (authentication, tracking, gamification) should be integrated as soon as its minimal functionality is complete.

- Phased Delivery: Deliver small usable versions of the app at each milestone to ensure consistent progress and early feedback.

This approach avoids the risks of a big-bang integration and ensures that the system grows steadily over time.

# General Guidelines

- Begin with features that are prerequisites for others (e.g., authentication before tracking).

- Each milestone should produce a minimally functional product version that can be tested.

- Dependencies must be clearly documented when assigning future tasks.

- Continuous feedback loops (via SCRUM preps) will ensure the process plan remains aligned with deadlines.

# Alignment with Milestones

- Milestone 1 (September 19): Core authentication and basic navigation structure ready.

- Milestone 2 (October 24): Workout tracking functional with exercise logging and history.

- Milestone 3 (November 28): Gamification features completed, UI polished, and first deployment.

# Conclusion

This process plan establishes the general roadmap for Gamified Gym before teams are divided. It emphasizes an incremental approach, dependency-aware implementation order, and phased delivery to ensure that each milestone results in a working, testable product.

2