Gamified Workout Logger

# Phase 1: Planning

- Goal: Define what we want and need in the app and establish team structure.

- Identify must-have features (logging, ranking, gamification, charts, leaderboards).

- Decide whether to build a mobile app, a web app, or both.

- Determine how many teams are needed.

- Assign team leaders and clarify responsibilities.

- Select client framework, backend language, and database.

# Phase 2: Design Flow

- Goal: Create visual and structural design of the app before development begins.

- Design a flow chart showing user journey from onboarding to workout logging.

- Define main parts of the app (logging, ranking system, progress visualization, leaderboards).

- Sketch wireframes for each screen of the app.

- Create a draft architecture diagram for frontend and backend integration. - 	Review flow and structure with all team members for alignment.

# Phase 3: Core Development

- Goal: Build the minimal viable product with workout logging and ranking system.

- Backend Setup: authentication, database schema for workouts, rank logic.

- Workout Logging Module: input sets/reps/weight + save by muscle group.

- Ranking Engine: Update user rank dynamically as they log workouts. - 	Visualization: bar/line charts showing balance across muscle groups.

- Achievements and Badges: initial set of gamified rewards.

- Testing: unit tests + QA for edge cases

# Phase 4: Social Features & Motivation

- Goal: Add leaderboard and social comparisons. Improve retention through gamification.

- Leaderboards: compare training volume and ranks with friends.

- Friend System: add/invite friends via username or code.

- Streaks: daily/weekly logging streak system.

- Push notifications: motivational nudges, streak reminders.

- Beta Testing: release to 50-100 users for live feedback. Phase 5: Evaluation & Iteration

- Goal: Measure adoption and refine usability

- Surveys: in-app forms to capture satisfaction and improvement suggestions.

- Iteration: adjusting ranking balance, badge difficulty, and leaderboard fairness. - 	Performance optimization: ensure scalable backend growth.